## Slide 1: Risk Management
A project management perspective

## Slide 2: Risks

## Slide 3
Process
Identify the risks: The risk itself is the event or condition that may happen. The risk should be clearly defined so that the concern is made real and can be responded to.
Identify the impact and the consequences: The consequence of a risk must also be defined so your team knows what is at stake, the magnitude and level of urgency of the impact they may have to respond to, and the project areas that may be impacted.
Identify the probability: The probability of a risk must be estimated as accurately as possible so your team allocates an appropriate and proportionate amount of time and energy to planning for, monitoring, and responding to a risk.
Plan how to respond and monitor each risk

## Slide 4: Responses
Avoid: change your plans or approach to eliminate the risk.
Transfer: assign the risk to someone else within the team, within company, or outside (e.g., an insurance carrier or vendor).
Mitigate: reduce the probability and/or impact of the threat on the project.
Accept: allow for the risk and handle its consequences.

## Slide 5: Risk Tracking
Owner: <who on the team will own it>
Probability: <Low, Medium, High>
Impact: <Low, Medium, High>
Consequence: <a brief explanation of what the side effect of the consequences could be>
Response: <Avoid, Transfer, Mitigate, Accept>
<risk description>

## Slide 6: Risk Tracking - Example
Probability: High
Impact: Medium
Owerner: Eric Dummer and Chase Pierce - also ALL Engineers
Consequence: New PRs will not be mergeable as the income code won’t address the failed tests
Response: Accept - Teams will engage with committers of the test failures or owners of each area to fix failed tests - Eric and Chase will monitor the processes and pipelines and ensure they are configured correctly,
With the Quality Gate turned on, some failed tests still may be committed to the develop branch